Decomposition/Tasking

Story A: As a product owner, I want to login so that the site can keep track of any payments or classes if pet is training.

Story B: As a Product Owner I need the product to have an interactive calendar so that

users can see available time slots.

|  |  |
| --- | --- |
| Story A | Points |
| Location of login button within the interface | 1 |
| Give option of creating account or login with different account | 8 |
| Design login screen form with registration and forgot password | 8 |
| Design database tables to store user data, payments and track classes | 21 |
| Display user data upon login (reward points, scheduled appts) | 8 |

|  |  |
| --- | --- |
| Story B | Points |
| Make sure calendar matches styling of current site | 3 |
| Integrate calendar with company internal Scheduling system | 21 |
| Allow for “Note” input on the client side | 8 |
| Create button to link calendar to outside scheduling applications | 21 |
| Implement calendar-api | 21 |

Summary: Story A will take 45 points to complete and story B will take 74 points.